4. PROJECT PLANNING AND SCHEDULING:

4.1 Methodology

The Courier Management System (CMS) follows an Agile development methodology. Agile allows the project to be developed incrementally through small, manageable development cycles called sprints.

The project is divided into different epics, tasks, and user stories. Each user story is assigned story points based on its estimated complexity and effort. Priorities are assigned to ensure that the most important features are implemented first.

Sprint planning and sprint tracking are used to monitor development progress. Velocity can be used as an estimation technique to measure the amount of work completed during each sprint and support planning for subsequent sprints.

4.2 Product Backlog

The product backlog contains the major features and tasks planned for the Salesforce Courier Management System.

| Sprint | Epic / Task | User Story Summary | Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint 1 | Developer Setup | Configure a Salesforce Developer account | 3 | High |
| Sprint 2 | Data Modeling | Create core objects and relationships | 5 | High |
| Sprint 2 | Lightning App | Create tabs and application navigation | 5 | High |
| Sprint 3 | Automation | Validate shipment details | 3 | High |
| Sprint 3 | Automation | Automate status updates and agent assignment | 3 | High |
| Sprint 4 | Security | Configure role-based access | 5 | High |
| Sprint 5 | Reports | Create delivery, shipment, and revenue reports | 4 | High |
| Sprint 6 | Dashboards | Create operational dashboards | 4 | Medium |

Backlog Description

Sprint 1 – Developer Setup:
Configure the Salesforce development environment and basic application settings.

Sprint 2 – Data Modeling:
Create the core objects such as Customer, Shipment, Delivery Agent, Branch, Delivery Update, and Invoice, along with their relationships.

Sprint 2 – Lightning App:
Create application tabs, navigation, and Lightning pages for easy access to system features.

Sprint 3 – Automation:
Implement validation rules and Salesforce Flows to validate shipment information, automate status updates, and support agent assignment.

Sprint 4 – Security:
Configure role-based access and permissions to control access to system data and features.

Sprint 5 – Reports:
Create reports for monitoring shipments, deliveries, and revenue-related information.

Sprint 6 – Dashboards:
Create operational dashboards to provide a visual summary of courier activities and performance.

4.3 Sprint Tracker

The sprint tracker is used to monitor the planned duration and workload of each development sprint.

| Sprint | Planned Duration | Start Date | Planned End Date | Planned Story Points |
| --- | --- | --- | --- | --- |
| Sprint 1 | 6 days | 24 Oct 2022 | 29 Oct 2022 | 20 |
| Sprint 2 | 6 days | 31 Oct 2022 | 05 Nov 2022 | 20 |
| Sprint 3 | 6 days | 07 Nov 2022 | 12 Nov 2022 | 20 |
| Sprint 4 | 6 days | 14 Nov 2022 | 19 Nov 2022 | 20 |